CHAPTER 2       PROCUREMENT SUMMARY FOR THE EXECUTIVE

DIRECTOR AND BOARD OF COMMISSIONERS

2-1   GENERAL.   This chapter is designed as a summary of the basic procurement procedures applicable to the Housing Authority of the City of Elizabeth. HUD’s procurement regulations at 24 CFR 85.36 apply to all PHA’s. The housing authority should plan its contracts in advance and attempt to obtain full and open competition to ensure that quality goods and services are obtained at a reasonable price. At the end of this Chapter is a listing of the basic steps to be followed in conducting procurements above the small purchase limitation. The remainder of this Handbook provides greater detail on the procurement methods described below, and the Exhibits contain several sample documents that should be useful in handling procurement matters. It should be noted that 24 CFR 85.36(b)(7) requires housing authorities to maintain records in sufficient detail to document the history of each procurement. Such documentation is particularly important in the event a protest is lodged against the housing authority. It will also be helpful in speeding up future similar procurements since the housing authority has cost estimates, sample RFP’s and other documents which don’t have to be recreated.

2-2   PROCUREMENT PLANNING.

A.   General. An essential part of managing the procurement function at the housing authority is to plan for upcoming contract needs. In many cases, small purchase procedures (purchase orders) may be used to buy whatever is needed. However, the Purchasing Department should consider the usefulness of an indefinite quantity or requirements contract (see Chapter 6 for more information), in which the administrative expense of issuing purchase orders is avoided by awarding a formal contract which enables the housing authority to place delivery orders with a contractor for specified items as need arises during the year.

B.   Intergovernmental Agreements. An alternative to conducting a procurement from commercial sources, the housing authority is encouraged to satisfy its needs through state or other units of government governed by 24 CFR 85.36 contracts. This can significantly reduce the amount of time needed to purchase goods and services. The housing authority may enter into intergovernmental agreements with State or local government agencies to obtain needed supplies or services if this will foster economy and efficiency. For example, the State government awards contracts for commonly needed items (such as

computers) , which may be used by the housing authority to obtain greater discounts from volume purchasing than the housing authority would be able to secure on its own.

C.   Independent Cost Estimate. The procurement method to be used will depend on the expected dollar value of the procurement. To assist in this process, before starting procurement, the housing authority should make an independent cost estimate of what it expects the required item(s) to cost. For small purchases, this process may be as simple as examining the price paid in the most recent contract for the same or similar item(s) and factoring in inflation or changed market conditions. For larger contracts, this process may be more complex, involving a written analysis of the estimated labor categories and hours required, materials needed, subcontractors required, etc.

2-3   SMALL PURCHASES.   For needed items under the housing authority’s applicable dollar ceiling of $3,150, the housing authority should use simplified small purchase procedures. Typically, this involves obtaining oral or written quotations from at least three sources. After evaluating the quotations, the housing authority normally awards a purchase order to the lowest acceptable quoter.

  - SEALED BIDDING.

A.  Dollar threshold for requiring sealed bidding ($21,000). For construction contracts and routine supplies above the small purchase limitation, the housing authority should prepare an independent cost estimate and specifications, and publicize the upcoming procurement (e.g., in a local newspaper or trade journal). The next step is to prepare a solicitation known as an invitation for bids (IFB), which contains the specifications, the instructions to bidders, and required

contract forms to be used. The IFB is issued to all sources who responded to the public notice, as well as any other firms known by the housing authority to be able to perform the work. Adequate time should be allowed for potential contractors to submit bids.

B.  At the time stated in the IFB, the housing authority then conducts a public bid opening, reading aloud the names of the bidders and prices recorded. The next step is to determine whether the low bid is responsive to the IFB (conforms to its requirements), and, if the bid is responsive, analyze the low bidder’s capability to perform the work. The housing authority should also perform a price analysis, which may be as simple as just comparing the prices received to the in—house cost estimate to ensure that the contract price will be reasonable. After determining that the low bidder is both responsive to the IFB and responsible (see Chapter 5) to perform the work, the housing authority then awards the contract.

2 - 5  COMPETITIVE PROPOSALS.

A. While sealed bidding is the preferred method for conventional construction contracting, it is inappropriate for some other procurements, such as contracting for professional services (including architect - engineer services). Under the competitive proposals method, both technical and price factors are considered in awarding the contract. The process begins with the housing authority describing its needs in a statement of work, publicizing the upcoming procurement (e.g., advertising in local newspaper or trade journal) , and preparing both an independent cost estimate and a technical evaluation plan for analyzing proposals received. The housing authority then prepares a solicitation known as a request for proposals (RFP)

which identifies the technical and price evaluation factors and the format for submitting technical and price proposals. The housing authority issues the RFP to the respondents to the public notice and those on the housing authority’s mailing list.

B. When proposals are received on the closing date stated in the RFP, proposals are publicly opened, but instead are kept confidential. The primary reason for not having a public opening is that there are multiple award factors as compared to the competitive bidding method where the bid price is the only selection factor, subject to the housing authority determination that the contractor is responsive and responsible. Normally, it takes several hours (or even days depending on the complexity of the procurement) to evaluate proposals. After selection is made, the basis for selection is subject to public inspection.

After proposals are received, the housing authority then evaluates the proposals form both a technical and price

standpoint, documents the evaluation in a written report, and

establishes a competitive range of offerors who have a reasonable chance of receiving the contract. The Housing Authority notifies those offerors whose proposals are so deficient as to preclude their being considered for the award. A separate negotiation session (in person or by phone) is then conducted with each offeror in the competitive range, to discuss both technical and price issues. At the conclusion of negotiations, the housing authority establishes a common cut-off date for receipt of best and final offers. Any offeror in the competitive range is permitted to change its offer at this time by submitting a revised proposal by the due date. The housing authority then evaluates the best and final offers and awards the contract to the best evaluated offeror, based on the price and technical factors stated in the RFP.

C.  For architect-engineer contracts, the housing authority may choose to use either qualification based selection (QES) or the normal competitive proposals method where price and technical factors are considered during the evaluation process.

2 - 6  NONCOMPETITIVE PROPOSALS.  The standard for housing authority procurement is to conduct all procurement by full and open competition, to allow all responsible sources to compete. In exceptional cases, the noncompetitive proposals method may be used, provided a written justification is prepared, the HUD regulations are followed, and any required HUD approval is obtained (see Chapter 4 of this Handbook).

2 -7  COST AND PRICE ANALYSIS. The common rule on grantee procurement requires that a cost or price analysis be performed for every procurement. The extent of the analysis depends on the dollar value and complexity of the procurement. In most cases, it will be sufficient for the housing authority to use price analysis, which may be as simple as comparing the independent cost estimate with the competitive prices received, to ensure that the contract price will be reasonable. When competition is not obtained, a change order has been issued, or the procurement is for a complex item such as professional services, the housing authority should perform a cost analysis, using the procedures described in HUD Handbook 2210.18. Cost analysis involves obtaining a cost breakdown from the proposed contractor(s), analyzing the labor, market, indirect costs, and profit proposed, and identifying areas of questioned costs, unallowable costs, or items which appear to be inflated or unnecessary. A cost analysis serves to assist the housing authority in preparing for negotiations with the contractor to obtain a reasonable price.

2-8   CONTRACTOR QUALIFICATIONS.   Obtaining quality workmanship and products from contractors is critical given limited housing authority resources. Consequently, it is essential that housing authorities do business only with contractors who are considered responsible. Responsible contractors are those who have the ability to perform the required work, both financially and technically, and who have a satisfactory record of integrity, past performance, and compliance with public policy (e.g., Equal Employment Opportunity requirements) . If the housing authority is familiar with the contractor and considers it to be responsible, then no formal analysis is required; however, if the housing authority is uncertain as to the contractors’ present responsibility, then a further review may be warranted, to include an on-site survey and contacts with the contractor’s other clients, if necessary. As described in further detail in Chapter 5, a housing authority is not required to do business with a non-responsible firm, even if that firm is the low bidder.

2-9    CONTRACT TYPES. The housing authority should strive to award its procurements on a firm-fixed-price basis as much as possible. Under this pricing arrangement, the risk of increased cost during contract performance is on the contractor, because the price is established in the contract and is not subject to later adjustment.

2-10   CONTRACT CLAUSE. The contract clauses and solicitation provisions needed for proper contract placement and administration are included on various HUD forms.

  - CONTRACT ADMINISTRATION. Once the contract is awarded, the housing authority needs to ensure that the supplies, services, or construction under contract are performed in an acceptable manner. Failure to closely monitor progress and work performance can result in unnecessary additional costs and time delays for the housing authority. The primary function of the housing authority in administering contracts is to monitor the contractor’s work, which involves ensuring proper receipt of the work being performed, inspecting the work, and accepting or rejecting the work, as appropriate. The housing authority should notify the contractor promptly whenever unacceptable work is done, and the housing authority should pay only for acceptable work. Housing authorities typically pay top dollar for the supplies, services, and construction provided to them. In exchange, housing authorities should receive top quality supplies, services, and construction.

BASIC STEPS IN THE PROCUREMENT PROCESS:

FORMAL CONTRACTS

(PROCUREMENT ABOVE THE SMALL PURCHASE LIMITATIONS) (1)

PRE-AWARD:

1. Determine requirements, prepare advance procurement plan (use cooperative    purchasing methods, if available)

2. Prepare specifications/statement of work/independent cost estimate.

3. Prepare procurement request and obtain funding(send to the Contracting Officer, if applicable).

4. If below small purchase limit, make purchase via petty cash, BPA, or purchase order.

5. If above small purchase limit, determine method of procurement and develop individual procurement plan.

6. Request wage rates from HUD labor Relations staff, if necessary.

7. Publicize upcoming procurement.

8. Prepare evaluation plan (for competitive proposals)

9. Issue solicitation.

10. Hold pre-bid/proposal conference, if needed.

11. Bids or proposals received.

For sealed bidding, continue with the following steps:

12. Conduct bid opening.

13. Review bids for responsiveness, responsibility (including pre-award survey, if needed).

14. Award contract, notify unsuccessful bidders.

(1) Housing authority staff should consult the Contracting Officer at any time when assistance is needed in the development of individual procurements.

POST-AWARD:

1. Hold post—award conference

2. Issue notice to proceed, if applicable

3. Monitor contractor performance

4. Receipt of supplies, services, or construction

5. Inspection of supplies, service, or construction

6. Acceptance of supplies, services, or construction

7. Payment for work accepted

8. Exercise any applicable options for additional quantity or time period

9. Contract completion

10. Contract closeout