CHAPTER 8.   APPEALS AND REMEDIES

8-1  GENERAL. The integrity of the housing authority’s procurement system depends, in part, on the public’s perception of the fairness with which the housing authority awards and administers its contracts. Disagreements between the housing authority and a contractor may arise before or after contract award, and it is important that the housing authority provide a means for contractors to receive an unbiased hearing of their concerns. The housing authority alone will be responsible, in accordance with good administrative practice and sound business judgment, for the settlement of all contractual and administrative issues arising out of procurements. These include, but are not limited to source evaluation, protests, disputes, and claims. The housing authority should seek to resolve all contractual issues in as informal a manner as possible, to avoid the need for litigation. Various forms of alternative dispute resolution have been developed, such as arbitration, mediation, mini-trials, and informal settlement conferences, and should be considered before resort to the judicial process. It is often appropriate to provide for a review of unresolved contract disagreements by a third party, who can independently assess the merits of the case without a personal interest in the outcome. An expeditious resolution of contract disputes is in the mutual interest of both the housing authority and the contractor, as litigation consumes resources that are better devoted elsewhere.

8-2  PROTESTS. [24 85.36 (B) (12)]

A.  Complaint Information. An actual or prospective contractor may protest the solicitation or award of the housing authority only for a serious violation of the standards of the housing authority’s procurement policy and operational procedures. Complainants should seek resolution of their concerns initially with the Contracting Officer. Such complaints may be oral or written. If the matter is not resolved, on this basis, then the contractor may file a formal written protest. The protest should include, as a minimum, the following information:

1. name, address, and phone number of the protester;

2. identification of the procurement, including solicitation or contract

number;

3. a statement of the reasons for the protest;

4. supporting exhibits, evidence, or documents to substantiate any

arguments; and

5. the form of relief requested.

B.  Submission.  The protest must be submitted to the housing authority, within the time frames specified in the housing authority’s procurement policy. The housing authority shall issue a decision on the protest as expeditiously as possible after receiving all relevant information requested. The housing authority may decide to suspend the procurement if the facts presented in the protest warrant such action, this step should only be taken if the evidence is clear and convincing as to the existence of an impropriety and there is no other means of resolving the matter. The decision to suspend the procurement is a matter within the housing authority’s discretion, as may be provided in the housing authority’s procurement policy.

C. Granting a  Protest.  If a protest is granted (sustained in favor of the protester) , then the solicitation or proposed award should be canceled or revised to comply with the protest decision. If the contract has already been awarded, then the contract may be terminated for convenience and the contract re-awarded to the next eligible offeror or the procurement may be resolicited; however, if the housing authority determines in writing that, based on compelling circumstances (such as a condition of emergency or serious disruption of the housing authority’s operations, or if the contract has already been completed) either of these actions would not be in the best interest of the housing authority, the housing authority may let the award stand and pay the successful protester bid and proposal costs, along with the costs of filing and pursuing the protest.

D. Denying Protest.  If the protest is not granted, the Contracting Officer shall provide a written decision with justification for the denial of the protest. In the written decision, the housing authority should explain any appeal rights within the housing authority itself. For example, a written request for reconsideration may be filed with the housing authority. Such request should contain a statement of the factual and legal grounds on which reversal or modification of the decision is deemed warranted, specifying any errors of law made or information not previously considered.

E.  HUD Review.  Review by HUD of housing authority protests will be limited to:

1. Violations of Federal laws or regulations (violation of State or local

laws will be under the jurisdiction of State and local authorities) ; and

2. Violations of the housing authority’s protest procedures for failure to

review a complaint or protest. Protests received by HUD other than those specified above will be referred to the housing authority.

8-3 CQNTRACT CLAIMS. [24 CFR 85.36 (b) (12)]

A. General.   A contract claim may be pursued by either the housing authority or a contractor, although most often the contractor is the party pursuing the dispute. If a dispute arises under or relating to a contract (including controversies based on breach of contract, mistake, misrepresentation, or other cause for contract modification, reformation, or recession) , and the dispute cannot be resolved by mutual agreement, the Contracting Officer shall, after written request by the contractor for a final decision, promptly issue a written decision. The contractor’s claim must be submitted within the time period set forth in the contract. The contractor’s claim must identify the nature and scope of the claim, including extra costs sought by the contractor. Before issuing a final decision, the Contracting Officer shall review the facts pertinent to the controversy and secure any necessary assistance from legal, fiscal, or other advisors.

B. Contracting Officer’s Decision.  The Contracting Officer shall immediately furnish a copy of the decision to the contractor by certified mail, return receipt requested, and should include in the decision:

1. a description of the controversy;

2. a reference to the pertinent clauses in the contract;

3. a statement of the factual areas of agreement and disagreement;

4. a statement of the Contracting Officer’s decision, with supporting

rationale; and

5. a statement referencing appeal rights; the following paragraph is an

example:

“This is the final decision of the Housing Authority Officer. This decision may be appealed to the Executive Director. If you decide to make such an appeal you must mail or otherwise furnish written notice of appeal to the Executive Director within 30 days of the date of this decision. A copy of the notice of appeal shall be furnished to the Housing Authority Officer from whom the appeal is taken. The notice shall indicate that an appeal is intended, reference the decision from which the appeal is being taken, and identify the contract involved. In lieu of appealing to the Executive Director, you may obtain judicial review of the decision by referring the matter to an independent mediator or arbitrator or by bringing an action in a court of competent jurisdiction”.

C.  Time for Decision. As provided on Form HUD—5370 and consistent with the housing authority’s procurement policy, if the Contracting Officer does not issue a final decision within 60 days (or other period indicated) after written request by the contractor for a final decision, or a longer period agreed to by the Contracting Officer and the contractor, then the contractor may proceed as if an adverse decision has been received.

D. Contract Records.  The housing authority shall maintain complete written and dated record or any actions that may result in a dispute or claim for damages. This is required to protect the housing authority’s interest during any litigation proceedings that may subsequently arise. In such instances, the housing authority should, at a minimum, maintain the following; a complete and detailed job record; disputes and claims file, cross-referencing other pertinent files, for each dispute or claim; and any correspondence relating to the dispute, including written minutes of any meetings, which identify actions taken by the housing authority, its architect or contractor, and decisions or agreements make concerning the dispute.

E. Disputes Clause.  Housing authority contracts shall include a Disputes clause (see Form HUD—5370) that explains the procedures for handling contract claims. HUD’s limited role in resolving bid protests and contract disputes is outlined in 24

CFR 85.36.